NimbusCart

Project Plan Document

CMPE 282 – Cloud Services

San Jose State University

Professor: Andrew Bond

Spring 2026

Team: Cloud 9

Akshay Sunil Navani  •  Atharva Kulkarni  •  Joshini Naagraaj  •  Shantanu Zadbuke

Repository: https://github.com/AK9175/NimbusCart

# Table of Contents

1. Introduction

1.1 Purpose of this Document

1.2 Intended Audience

1.3 Scope

1.4 Definitions and Acronyms

2. Background and Objectives

3. Organization

3.1 Project Team

3.2 Target Users

4. Development Process

5. Deliverables

6. Project Risks

7. Project Plan

7.1 Time Schedule

8. Test Plan

9. References

# 1. Introduction

NimbusCart is a cloud-native e-commerce platform designed using a microservices architecture and deployed on Amazon Web Services (AWS). The system delivers core online retail functionality including user authentication, product catalog management, shopping cart operations, order processing, and an admin enterprise data viewer. Each business capability is implemented as an independent microservice deployed on Amazon ECS Fargate behind an Application Load Balancer, enabling horizontal scalability, fault isolation, and independent service evolution.

## 1.1 Purpose of this Document

This document provides a detailed project plan for NimbusCart. It covers the project scope, objectives, team organization, development process, deliverables, risks, timeline, and testing strategy.

## 1.2 Intended Audience

This document is intended for course evaluators, the project supervisor, team members, and any reviewers who need to understand the project plan, schedule, and approach.

## 1.3 Scope

NimbusCart provides an authenticated e-commerce experience for customers and an admin-only enterprise dashboard. The system uses six microservices, AWS cloud deployment, Google OAuth 2.0 authentication, JWT authorization, and role-based access control. Infrastructure is defined as code using AWS CDK, and deployment is automated through CodePipeline and CodeBuild.

## 1.4 Definitions and Acronyms

| Term | Definition |
| --- | --- |
| NimbusCart | Cloud-native e-commerce platform and project name. |
| Microservice | An independently deployable service with a focused business responsibility. |
| RBAC | Role-based access control using customer and admin roles. |
| JWT | JSON Web Token used for stateless API authentication. |
| ECS Fargate | AWS serverless container runtime for deploying application services. |
| RDS | Amazon Relational Database Service (PostgreSQL). |
| ElastiCache | AWS managed Redis service used for cart storage. |
| ALB | Application Load Balancer for path-based routing to services. |
| CDK | AWS Cloud Development Kit for infrastructure as code. |
| CI/CD | Continuous integration and continuous deployment pipeline. |
| OAuth 2.0 | Open standard for federated authentication (Google sign-in). |
| ECR | Amazon Elastic Container Registry for Docker image storage. |

# 2. Background and Objectives

Modern retail applications need secure authentication, scalable services, reliable data storage, and a repeatable cloud deployment path. NimbusCart addresses these needs by combining customer shopping workflows with enterprise data visibility for administrators.

The main objectives of NimbusCart are:

- Provide secure federated authentication using Google OAuth 2.0 and JWT-based API access.

- Support customer workflows: product browsing with tag filtering, Redis-backed cart, checkout, and order tracking.

- Provide admin operations: enterprise data viewer for products, customers, orders, and revenue summaries.

- Enforce service isolation so each microservice owns a focused responsibility and its own data store.

- Deploy using AWS-native infrastructure (ECS Fargate, RDS, ElastiCache, ALB) with infrastructure as code via CDK.

- Automate build and deployment through CI/CD with CodePipeline and CodeBuild.

# 3. Organization

## 3.1 Project Team

Team Name: Cloud 9

| Name | SJSU ID | Responsibility |
| --- | --- | --- |
| Akshay Sunil Navani (Leader) | 019115720 | Enterprise service, OAuth, JWT, RBAC, AWS CDK infrastructure, deployment |
| Atharva Kulkarni | 018422963 | Catalog service, product and tag APIs, seed data, admin product management |
| Joshini Naagraaj | 018333913 | Vue 3 frontend, UI components, architecture diagrams, project documentation |
| Shantanu Zadbuke | 019122285 | Cart, checkout, and orders services, Redis integration, inter-service communication, CI-CD pipeline |

## 3.2 Target Users

- Online shoppers looking for a secure, authenticated e-commerce experience.

- Store administrators who need product, customer, order, and revenue visibility in a protected dashboard.

- Cloud services students and practitioners studying microservices architecture and AWS deployment.

# 4. Development Process

NimbusCart was developed using an iterative microservices approach. Authentication and UI foundations were built first, followed by catalog, cart, checkout, and orders services. Infrastructure and CI/CD support were added after the application services were functional.

The development process followed these steps:

- Define service boundaries and database responsibilities for each microservice.

- Build Google OAuth 2.0 authentication, JWT handling, and RBAC middleware.

- Implement customer-facing services: catalog, cart, checkout, and orders.

- Implement admin enterprise dashboard and protected product management APIs.

- Containerize all services with Dockerfiles and create a Docker Compose local development stack.

- Create AWS CDK infrastructure stack and CI/CD pipeline support.

- Document architecture, create diagrams, capture screenshots, and write the project report.

The technology stack includes Vue 3 with Vite for the frontend, Node.js with Express for backend services, PostgreSQL for relational data, Redis for cart storage, and Docker for containerization. AWS services used include ECS Fargate, RDS, ElastiCache, ALB, ECR, Secrets Manager, CloudWatch, CodePipeline, and CodeBuild.

# 5. Deliverables

| Deliverable | Description | Status |
| --- | --- | --- |
| Project Plan | Detailed project plan in .docx format covering scope, objectives, timeline, and risks. | Completed |
| Project Presentation | Comprehensive presentation in .pptx format covering architecture, demo flow, and cloud services. | Completed |
| Project Report | Detailed report in .docx format with system design, architecture diagrams, screenshots, and references. | Completed |
| Live Presentation | 15-minute live demo where each team member presents a portion of the project. | Scheduled |
| Code Repository | GitHub repository with all source code, infrastructure, and documentation. | Completed |

# 6. Project Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| OAuth callback misconfiguration | Users cannot sign in after deployment. | Document local and ALB callback URLs. Update Google Cloud Console after each deployment. |
| JWT secret mismatch across services | Services reject valid user tokens, causing auth failures. | Store JWT secret in AWS Secrets Manager and inject into all ECS task definitions. |
| Database connectivity in production | Service startup failures or request timeouts. | Use RDS security groups, SSL enforcement, health checks, and migration retry logic. |
| Role enforcement gaps | Unauthorized access to admin-only features. | Apply backend requireRole middleware, frontend route guards, and conditional UI rendering. |
| Deployment complexity | Longer setup and troubleshooting cycles. | Use AWS CDK for repeatable infrastructure and Docker for consistent service packaging. |
| Container image drift | Stale images causing inconsistent behavior. | ECR lifecycle policy retains last 5 images. CI/CD rebuilds all images on every push. |

# 7. Project Plan

## 7.1 Time Schedule

| ID | Date | Milestone | Responsible | Status |
| --- | --- | --- | --- | --- |
| 1 | Jan 29, 2026 | Team formation | All members | Completed |
| 2 | Feb 08, 2026 | Project abstract and idea submission | All members | Completed |
| 3 | Feb 15, 2026 | Requirements freeze. Service boundaries and database ownership defined. | All members | Completed |
| 4 | Feb 22, 2026 | Google OAuth 2.0 integration and JWT authentication flow. | Akshay | Completed |
| 5 | Feb 22, 2026 | Vue 3 project setup with Pinia, Vue Router, login and home pages. | Joshini | Completed |
| 6 | Mar 01, 2026 | AWS CDK stack design: VPC, ALB, ECS, RDS, ElastiCache, Secrets Manager. | Akshay | Completed |
| 7 | Mar 01, 2026 | Enterprise service: RBAC middleware, enterprise dashboard APIs. | Akshay | Completed |
| 8 | Mar 08, 2026 | Catalog service: product and tag CRUD, admin-only write protection. | Atharva | Completed |
| 9 | Mar 08, 2026 | Cart service: Redis-backed per-user cart with 7-day TTL. | Shantanu | Completed |
| 10 | Mar 15, 2026 | Checkout service: orchestration across cart, orders, and clear. | Shantanu | Completed |
| 11 | Mar 15, 2026 | Orders service: order creation, history, and status tracking. | Shantanu | Completed |
| 12 | Mar 22, 2026 | Frontend: catalog, cart, checkout, orders, and enterprise views. | Joshini | Completed |
| 13 | Apr 05, 2026 | Dockerfiles for all six services. Docker Compose local stack. | Akshay, Atharva | Completed |
| 14 | Apr 12, 2026 | CDK deployment: ECS Fargate, RDS, ElastiCache, ALB routing. | Akshay | Completed |
| 15 | Apr 20, 2026 | End-to-end testing: OAuth flow, RBAC, catalog, cart, checkout, orders. | All members | Completed |
| 16 | Apr 20, 2026 | CI/CD: CodePipeline, CodeBuild, ECR image publishing, ECS rolling deploy. | Akshay | Completed |
| 17 | May 01, 2026 | Production deployment. Seed data loaded. Admin role assigned. | Akshay | Completed |
| 18 | May 07, 2026 | Architecture diagrams, screenshots, README, project report. | Joshini, Atharva | Completed |
| 19 | May 07, 2026 | Live project presentation. | All members | Scheduled |

# 8. Test Plan

Testing covered authentication, authorization, all service APIs, the local Docker stack, and the cloud deployment. Each test area was verified against expected results.

| Test Area | Purpose | Expected Result | Result |
| --- | --- | --- | --- |
| Authentication | Verify Google OAuth callback, JWT generation, token storage, and logout. | User can sign in, access protected routes, and sign out. | Passed |
| RBAC | Verify customer and admin role enforcement. | Customers cannot access admin APIs or UI. Admins can manage enterprise features. | Passed |
| Catalog | Verify product reads and admin product writes. | Products load for authenticated users. Add/delete requires admin role. | Passed |
| Cart | Verify add, update, remove, and clear cart operations. | Cart state persists in Redis and respects user identity. | Passed |
| Checkout | Verify cart-to-order orchestration. | Checkout creates an order and clears the cart. | Passed |
| Orders | Verify order history and detail views. | Authenticated users can view their order records and status. | Passed |
| Local Stack | Verify Docker Compose startup. | All services, databases, and Redis start successfully. | Passed |
| Cloud Deployment | Verify AWS infrastructure and ALB routing. | ALB routes requests to correct ECS services. Logs available in CloudWatch. | Passed |

# 9. References

| Reference | Location |
| --- | --- |
| NimbusCart Repository | https://github.com/AK9175/NimbusCart |
| Project README | README.md |
| AWS Architecture Diagram | diagrams/aws_architecture_clean.png |
| Application Actors Diagram | diagrams/nimbuscart_application_actors.png |
| AWS CDK Infrastructure | infrastructure/lib/nimbuscart-stack.ts |
| AWS ECS Documentation | https://docs.aws.amazon.com/ecs/ |
| AWS ALB Documentation | https://docs.aws.amazon.com/elasticloadbalancing/ |
| AWS RDS Documentation | https://docs.aws.amazon.com/rds/ |
| AWS ElastiCache Documentation | https://docs.aws.amazon.com/elasticache/ |
| AWS Secrets Manager Documentation | https://docs.aws.amazon.com/secretsmanager/ |
| AWS CodePipeline Documentation | https://docs.aws.amazon.com/codepipeline/ |
| Google OAuth 2.0 Documentation | https://developers.google.com/identity/protocols/oauth2 |